ROSRA V2 — Pre-Deployment Checklist

Prepared: 2026-05-28 • Owner: Boniface Michuki (Dev) • Programme: UN-Habitat ROSRA

1. Status summary

Application code is feature-complete and the latest hardening pass has been verified locally (build clean, login rate limiter active, antiforgery tokens in place on state-changing endpoints, Identity password-reset chain wired to the email service, permission cache invalidation on role changes). Remaining items before go-live are external dependencies (email provisioning, production Azure resources, cyber-sec sign-off) and a small number of open product decisions.

2. Outstanding items before go-live

| # | Item | Owner / Responsible | Status | Action needed |
| --- | --- | --- | --- | --- |
| 1 | SMTP / email provisioning (production credentials) | Ndeti — Boniface to receive credentials | Blocked on input | Ndeti to provide production SMTP host, port, sender mailbox, and app password / OAuth secret. Code path is wired via EmailService + IdentityEmailSender; only credentials are missing. |
| 2 | Independent cybersecurity assessment | UN-Habitat cyber-sec team (via Ndeti) | Pending review | Application to be handed to the UN-Habitat cyber-sec team via Ndeti for independent review. Sign-off required before production cut-over. |
| 3 | Production deployment resources (Azure subscription, App Service plan, SQL tier, custom domain) | Ndeti — Boniface to deploy | Blocked on provisioning | Ndeti to confirm production Azure resource group, App Service plan (size/region), Azure SQL tier, custom domain & TLS certificate, and required app settings (ADMIN_SEED_PASSWORD, AllowedHosts, SMTP settings). |
| 4 | Report generation flow — registration requirement | Product Manager | Open decision | Current behaviour: users must register and log in before creating or downloading a ROSRA report. Open question to PM: keep registration mandatory, or allow anonymous report generation (e.g. for partners running quick scenarios)? Any change here also affects audit-trail and email notifications. |
| 5 | Azure HTTPS-only, min TLS 1.2, production AllowedHosts | Ndeti (ops) + Dev | Pending Azure config | Verify App Service is set to HTTPS Only = On, Minimum TLS = 1.2, and set AllowedHosts to the final production host via app settings. Base appsettings.json still has '*'. |

3. Responsibility matrix

| Area | Responsible | Accountable | Consulted |
| --- | --- | --- | --- |
| Email / SMTP provisioning | Ndeti | Boniface (Dev) | Product Manager |
| Cyber-sec assessment | UN-Habitat cyber-sec team (via Ndeti) | Boniface (Dev) | Programme lead |
| Azure production resources | Ndeti (ops) | Boniface (Dev) | Programme lead |
| Report generation flow & registration policy | Product Manager | Programme lead | Dev (Boniface), UX |

4. Decisions needed (please confirm)

From Ndeti:

Production SMTP credentials and sender mailbox.

Azure subscription / resource group / App Service plan size for production.

Custom domain and TLS certificate.

Date for cyber-sec team's independent review.

From Product Manager:

Must end users register before generating a ROSRA report, or do we allow anonymous report generation? (Current behaviour: registration required.)

5. References

Current dev environment: https://rosra-dev.azurewebsites.net.