ROSRA V2 Development Workplan

Feature Refinements, Scaling, Security & Documentation

Prepared for: Omar Morales Lopez, UN-Habitat

Prepared by: Boniface Michuki

Date: April 9, 2026 (Updated)

4 of 7 workstreams completed

# 1. Executive Summary

Significant progress has been made. Four of seven workstreams are now complete, covering feature refinements, localization audit, data management framework, and security hardening. The application is live on Railway ($5/month) with a CI/CD pipeline that deploys updates in minutes. When Ndethi provides the final hosting environment, migration will take 2-3 days.

Remaining work: Workstreams 5 (Hosting & Scale-Up), 6 (Documentation), and 7 (Testing). These are production readiness items that can proceed in parallel.

Live URL: rosraapp-production.up.railway.app

# 2. Progress Overview

| Workstream | Status | Completion |
| --- | --- | --- |
| WS1: Quick Wins & Polish | DONE | 5/5 tasks complete |
| WS2: Localization | DONE | Audit complete, email templates translated (EN/FR/ES) |
| WS3: Data Management Framework | DONE | 5/5 tasks complete |
| WS4: Security & Access Framework | DONE | 5/5 tasks complete |
| WS5: Hosting & Scale-Up | PENDING | 0/6 tasks |
| WS6: Documentation | IN PROGRESS | 3/6 documents generated |
| WS7: Testing | PENDING | 0/4 tasks |

# 3. Completed Workstreams

## WS1: Quick Wins & Polish (DONE)

| # | Task | Status |
| --- | --- | --- |
| 1.1 | Fix Business License DEFAULTS JS error | DONE - Moved DEFAULTS constant before first call |
| 1.2 | Auto-save timer (60s) | DONE - Periodic save with change detection, visual indicator |
| 1.3 | Pre-submit validation warnings | DONE - Dynamic checklist modal (required/recommended items) |
| 1.4 | User-facing review notes | DONE - "View feedback" button on dashboard cards, fetches from MyNotes API |
| 1.5 | Dashboard status badges | DONE - Blue unread dot, LastViewedByOwnerAt tracking, migration applied |

## WS2: Localization (DONE)

| # | Task | Status |
| --- | --- | --- |
| 2.2 | Missing key audit | DONE - 200+ hardcoded strings identified and documented across views/JS/controllers |
| 2.3 | Email template translations | DONE - All 7 templates translated to FR/ES (50+ translation keys) |

## WS3: Data Management Framework (DONE)

| # | Task | Status |
| --- | --- | --- |
| 3.1 | Data retention policy | DONE - Background service auto-purges after 90 days, admin manual purge endpoint |
| 3.2 | Reference data versioning | DONE - DataUploadHistory table tracks version, records, uploader per upload |
| 3.3 | Server-side computation validation | DONE - ValidateComputedValues checks gap consistency on submit |
| 3.4 | Database backup | DONE - Admin /Admin/BackupData exports Excel with Reports + Audit + Upload History |
| 3.5 | Data framework documentation | DONE - ROSRA_Data_Framework_Documentation.docx (data model, JSON schemas, formulas, flow, retention) |

## WS4: Security & Access Framework (DONE)

| # | Task | Status |
| --- | --- | --- |
| 4.1 | Password complexity policy | DONE - Min 8, upper+lower+digit+special, lockout 5 attempts/15 min |
| 4.2 | Security headers | DONE - CSP, X-Frame-Options, X-Content-Type, XSS-Protection, Referrer, Permissions |
| 4.3 | Input validation | DONE - StringLength on Register/Profile/ChangePassword/CreateRole ViewModels |
| 4.4 | SMTP credential encryption | DONE - Data Protection API encrypts before DB storage, decrypts on use |
| 4.5 | Security documentation | DONE - ROSRA_Security_Access_Framework.docx (auth, 36 permissions, STRIDE threat model) |

# 4. Remaining Workstreams

## WS5: Hosting & Scale-Up

Target: Phase 2 (April 14-21)

| # | Task | Description | Estimate |
| --- | --- | --- | --- |
| 5.1 | Health check endpoints | Add /health and /ready for load balancers | 0.5 day |
| 5.2 | Application monitoring | Integrate error tracking (Sentry/Application Insights) | 1 day |
| 5.3 | Cloud artifact storage | Move PDF/Excel files to cloud blob storage | 1-2 days |
| 5.4 | CI/CD pipeline (GitHub Actions) | Automated build, test, deploy on push | 1-2 days |
| 5.5 | Hosting transition plan | Document migration steps for Ndethi environment | 0.5 day |
| 5.6 | Disaster recovery runbook | Recovery procedures, backup/restore documentation | 1 day |

## WS6: Documentation

Target: Phase 2-3 (April 14 - May 5). Three documents already generated.

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 6.1 | Product/functional documentation | User guide: features, workflows, admin functions | PENDING |
| 6.2 | Technical architecture documentation | System design, tech stack, database schema, API reference | PENDING |
| 6.3 | Development environment setup guide | Step-by-step for new developers | PENDING |
| 6.4 | Deployment & operations guide | Environment variables, Railway/hosting setup, monitoring | PENDING |
| 6.5 | Data framework documentation | Data model, JSON schemas, computation formulas | DONE |
| 6.6 | Security & access documentation | Auth model, permissions, headers, threat model | DONE |

Additional documents already generated:

ROSRA_Data_Management_Diagnostic_Package.docx (system analysis)

ROSRA_V2_Development_Workplan.docx (this document)

## WS7: Testing (Parallel Track)

Target: Phase 3 (April 21 - May 5)

| # | Task | Description | Estimate |
| --- | --- | --- | --- |
| 7.1 | Unit tests | Core services: Submission, Validation, Email, Snapshot | 2-3 days |
| 7.2 | Integration tests | Controller endpoints, DB operations, workflow transitions | 2-3 days |
| 7.3 | E2E tests | Playwright tests for critical user flows | 3-5 days |
| 7.4 | Security testing | OWASP top 10 review | 1-2 days |

# 5. Previously Completed (Pre-Workstream)

| Area | Details |
| --- | --- |
| First instruction batch | All of Omar's refinements implemented and deployed |
| Email notification system | MailKit SMTP, 7 templates, admin panel (4 tabs), notification triggers on all status transitions |
| Data Management admin page | 28+ columns, gap analysis drill-down, stream/workflow expandable detail rows, Excel export |
| Country data seeding | 130+ countries with states/regions, currency/income/govt auto-population, flags |
| Workflow guards | Block metadata submissions, separation of duties, delete/archive guards for active reports |
| PDF export | Server-side Playwright headless Chromium, Top-Down/Bottom-Up/Full Report PDFs |
| Submission versioning | SubmissionVersion counter, CompletionLevel recomputed on save |
| Admin users created | lennart.fleck@un.org and omar.moraleslopez@un.org with Admin role |

# 6. Updated Timeline

## Phase 1: Review & Polish (April 9-14) - MOSTLY DONE

| Task | Status |
| --- | --- |
| WS1: Quick Wins & Polish (5 tasks) | DONE |
| WS2: Localization audit + email translations | DONE |
| WS3: Data Management Framework (5 tasks) | DONE |
| WS4: Security Framework (5 tasks) | DONE |
| Omar & Lennart review deployed changes | IN PROGRESS - testing at Railway URL |
| MILESTONE: Approved functional version | Target: April 14 |

## Phase 2: Production Hardening (April 14-21)

| Task | Date |
| --- | --- |
| WS5.1-5.2: Health checks, monitoring | April 14-16 |
| WS5.3-5.4: Cloud storage, CI/CD | April 16-18 |
| WS6.1-6.2: Product docs, architecture docs | April 18-21 |
| WS5.5-5.6: Hosting transition plan, DR runbook | April 19-21 |
| MILESTONE: Production-hardened version | April 21 |

## Phase 3: Testing & Full Documentation (April 21 - May 5)

| Task | Date |
| --- | --- |
| WS6.3-6.4: Dev setup guide, deployment guide | April 21-25 |
| WS7.1-7.4: Testing (parallel track) | April 21 - May 5 |
| MILESTONE: Full production readiness | May 5 |

## Hosting Transition (When Ndethi Ready)

Estimated: 2-3 days from when hosting environment is provided.

| Day | Activities |
| --- | --- |
| Day 1 | Set up server, install dependencies, configure database |
| Day 2 | Deploy application, configure DNS/SSL, migrate data, test |
| Day 3 | Final testing, monitoring setup, DNS cutover, go-live |

# 7. Requirements for Ndethi (Hosting)

| Requirement | Details | Status |
| --- | --- | --- |
| Docker support | Container-based deployment (Dockerfile ready) | Ready now |
| SQL Server | SQL Server 2019+ or Azure SQL | Ready now |
| HTTPS/SSL | SSL certificate and custom domain | Ready now |
| Environment variables | ~10 env vars (DB, SMTP, PORT) | Documented |
| Persistent storage | For PDF/Excel artifacts | Recommended |
| Outbound SMTP | Port 587 for email notifications | Recommended |
| Health monitoring | Uptime monitoring on /health endpoint | WS5.1 pending |

# 8. Generated Documents

| Document | Content | Pages (est.) |
| --- | --- | --- |
| ROSRA_Data_Management_Diagnostic_Package.docx | System analysis, open questions, workflow diagrams, entity model, status transitions | ~25 |
| ROSRA_V2_Development_Workplan.docx | This workplan with all workstreams, timeline, Ndethi requirements | ~12 |
| ROSRA_Data_Framework_Documentation.docx | Data model (15 entities), JSON schemas, computation formulas, data flow, retention | ~15 |
| ROSRA_Security_Access_Framework.docx | Auth model, 36 permissions, security headers, STRIDE threat model, recommendations | ~10 |

# 9. Key Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| No automated tests | High | WS7 in Phase 3 (parallel track) |
| Local artifact storage | Medium | WS5.3: Move to cloud storage in Phase 2 |
| Hosting transition delay | Low | Railway serves as interim ($5/mo); transition is 2-3 days |
| Translation accuracy (FR/ES) | Low | WS2.1: Native speaker review (deferred) |